VOICE-CONTROLLED PERSONAL ASSISTANT

Using Hugging Face AI Models

Complete Project Roadmap — Start to Finish

Target Hardware

Lenovo ThinkBook G14  |  Intel i7 13th Gen  |  8 GB RAM  |  512 GB SSD  |  No GPU

June 2025 — Personal Project

# Table of Contents

1. Project Overview

2. Scope & Limitations

3. System Architecture

4. Prerequisites — What You Need Before Coding

5. Complete Folder Structure

6. Python Libraries

7. Roadmap — Phase by Phase

Phase 1: Environment Setup

Phase 2: Speech-to-Text (Whisper)

Phase 3: Command Router (Rule-Based)

Phase 4: HF Intent Classifier (BART)

Phase 5: Action Modules

Phase 6: Voice Output

Phase 7: Main Loop & Integration

Phase 8: Testing & Refinement

8. Reference Section

# 1. Project Overview

This project is a fully offline, voice-controlled personal assistant for Windows. You speak a command into your microphone. The assistant understands it using AI models from Hugging Face. Then Python performs the action — opening apps, searching the web, organizing files, or sending emails. Everything runs locally on your laptop with zero paid services.

The system has four core stages:

- Hear — Microphone captures your voice

- Understand — Whisper converts speech to text; BART/rules decode intent

- Act — Python modules control your laptop

- Respond — Text-to-speech gives you audio feedback

# 2. Scope & Limitations

## What This Assistant CAN Do

| Category | Commands Supported |
| --- | --- |
| App Control | Open/close any app (Spotify, Settings, Notepad, Calculator, etc.) |
| Browser Control | Open URLs, search YouTube, Google search, play specific videos |
| File Management | Organize files by type, find files by name/extension in any folder |
| Email | Send email to a contact via Gmail (subject + body by voice) |
| System Control | Increase/decrease volume, take screenshot, lock screen |
| Clipboard | Copy text, paste content |
| Custom Commands | Any new command you add to the router yourself |

## What This Assistant CANNOT Do

| Limitation | Reason |
| --- | --- |
| Real-time conversation / chat | Not a chatbot. It executes commands, does not hold dialogue. |
| Work without internet for email | Gmail SMTP needs internet. All AI models work offline. |
| Understand accented/unclear speech well | Whisper-base has limits; improve with whisper-medium if needed. |
| Control other people's computers | Only works on the machine it is installed on. |
| Process very long voice sentences | Best with short, clear commands (3-8 words). |
| Read screen content back to you | No OCR/screen reader built in (can be added as an extension). |
| Run on phone or tablet | Desktop/laptop only (Windows 10/11). |
| Work with 100% accuracy | AI is probabilistic; expect ~85-92% command accuracy. |

IMPORTANT EXPECTATION: This is a command-executor, not a full AI assistant like Cortana or ChatGPT. It excels at fast, precise actions on your laptop. Keep commands short and clear for best results.

# 3. System Architecture

Below is the complete flow from your voice to the final action:

[YOUR VOICE]

|

v

[MICROPHONE]  ←  sounddevice library listens continuously

|

v

[WHISPER-BASE]  ←  Hugging Face model converts speech to text

|

v  (text command, e.g. 'open spotify')

[COMMAND ROUTER]  ←  rule-based matching (fast, 80% of commands)

|                    |

|              [not matched]

|                    |

|                    v

|         [BART CLASSIFIER]  ←  HuggingFace zero-shot intent

|                    |

v                    v

[ACTION EXECUTOR]  ←  runs the correct Python module

|

v

[ACTION PERFORMED]  +  [pyttsx3 voice reply]

Rule-based router runs in milliseconds (no AI needed). BART only activates for commands the router does not recognize. This keeps the assistant fast even without a GPU.

# 4. Prerequisites — What You Need Before Coding

## 4.1 Software to Install

| Software | Version | Why Needed | Where to Get |
| --- | --- | --- | --- |
| Python | 3.10 or 3.11 | All code runs in Python | python.org |
| Git | Latest | Clone repos, version control | git-scm.com |
| VS Code | Latest | Code editor (recommended) | code.visualstudio.com |
| Google Chrome | Latest | Browser automation | Already on most PCs |
| ChromeDriver | Match your Chrome version | Selenium needs this | chromedriver.chromium.org |
| FFmpeg | Latest | Whisper needs it for audio | ffmpeg.org |

## 4.2 Accounts Required

- Gmail account — for email sending feature (use App Password, not regular password)

- Hugging Face account — free, to download models (huggingface.co)

- No other accounts needed

## 4.3 Hardware Requirements

- Microphone — built-in laptop mic works; USB mic gives better accuracy

- Speakers or headphones — for voice responses

- Internet — only for initial model download and email sending

## 4.4 Python Knowledge Expected

- You should be comfortable with: variables, functions, if/else, importing libraries, running scripts

- You do NOT need: ML/AI knowledge, advanced Python, web development

If any step in this roadmap mentions something unfamiliar, check Section 8 (Reference) at the end of this document for a detailed explanation.

# 5. Complete Folder Structure

Create this exact folder structure on your laptop. Each folder has a specific role.

voice_assistant/

│

├── main.py                  ← Entry point. Run this to start the assistant

│

├── config.py                ← All settings (email, paths, hotkeys) in one place

│

├── requirements.txt         ← All Python libraries listed here

│

├── .env                     ← Secret credentials (Gmail password). NEVER share this

│

├── models/                  ← Hugging Face models download here automatically

│   ├── whisper/             ← Whisper speech-to-text model

│   └── bart/                ← BART intent classification model

│

├── core/                    ← Core AI and routing logic

│   ├── __init__.py

│   ├── listener.py          ← Microphone recording loop

│   ├── transcriber.py       ← Whisper STT: audio → text

│   ├── router.py            ← Rule-based command router

│   ├── classifier.py        ← BART intent classifier (fallback)

│   └── speaker.py           ← pyttsx3 voice output

│

├── actions/                 ← One file per action category

│   ├── __init__.py

│   ├── app_control.py       ← Open/close applications

│   ├── browser_control.py   ← YouTube, Google, web browsing

│   ├── file_manager.py      ← Organize, find, move files

│   ├── email_sender.py      ← Send emails via Gmail SMTP

│   └── system_control.py    ← Volume, screenshot, lock screen

│

├── utils/                   ← Shared helper functions

│   ├── __init__.py

│   └── helpers.py           ← Text cleaning, logging, path utils

│

├── tests/                   ← Test each module independently

│   ├── test_transcriber.py

│   ├── test_router.py

│   └── test_actions.py

│

└── logs/                    ← Log files saved here automatically

└── assistant.log

Start by creating voice_assistant/ folder. Inside it, create all sub-folders manually. Then create empty .py files one by one as you follow each phase.

# 6. Python Libraries

## 6.1 Complete Installation Command

After activating your virtual environment (see Phase 1), run this single command:

pip install transformers torch torchaudio sounddevice scipy openai-whisper

pip install selenium webdriver-manager pyautogui pyttsx3

pip install python-dotenv pywin32 psutil

## 6.2 Library Reference Table

| Library | Purpose | Used In |
| --- | --- | --- |
| transformers | Load BART & other HF models | classifier.py |
| torch | Required backend for HF models | classifier.py, transcriber.py |
| torchaudio | Audio processing for torch | transcriber.py |
| openai-whisper | Speech-to-text model | transcriber.py |
| sounddevice | Record audio from microphone | listener.py |
| scipy | Save recorded audio as .wav file | listener.py |
| selenium | Control web browser (Chrome) | browser_control.py |
| webdriver-manager | Auto-download ChromeDriver | browser_control.py |
| pyautogui | Mouse/keyboard simulation | system_control.py |
| pyttsx3 | Offline text-to-speech | speaker.py |
| python-dotenv | Load .env credentials safely | email_sender.py, config.py |
| pywin32 | Windows-specific app control | app_control.py |
| psutil | Check if a process is running | app_control.py |

## 6.3 requirements.txt Content

Create a file named requirements.txt in your project root with this content:

transformers>=4.35.0

torch>=2.0.0

torchaudio>=2.0.0

openai-whisper

sounddevice

scipy

selenium

webdriver-manager

pyautogui

pyttsx3

python-dotenv

pywin32

psutil

# 7. Roadmap — Phase by Phase

Follow these 8 phases in order. Do not skip ahead. Each phase builds on the previous one. Each phase ends with a test so you know it is working before moving on.

## Phase 1: Environment Setup

Goal: Python environment ready, all libraries installed, folder structure created.

### Step 1.1 — Install Python 3.11

- Go to python.org/downloads and download Python 3.11

- During installation, CHECK the box 'Add Python to PATH'

- Open Command Prompt. Type: python --version

- You should see: Python 3.11.x

### Step 1.2 — Create Project Folder

- Open Command Prompt

- Navigate to where you want the project: cd C:\Users\YourName\Documents

- Create folder: mkdir voice_assistant

- Enter it: cd voice_assistant

### Step 1.3 — Create Virtual Environment

- Inside voice_assistant folder, run: python -m venv venv

- Activate it: venv\Scripts\activate

- Your prompt will change to: (venv) C:\...\voice_assistant>

Always activate venv before working on this project. Virtual environment keeps your project libraries separate from other Python projects.

### Step 1.4 — Create All Folders

mkdir core actions utils tests logs models

mkdir models\whisper models\bart

### Step 1.5 — Install Libraries

pip install transformers torch torchaudio sounddevice scipy

pip install openai-whisper selenium webdriver-manager

pip install pyautogui pyttsx3 python-dotenv pywin32 psutil

### Step 1.6 — Install FFmpeg

Whisper requires FFmpeg to process audio files. See Reference Section 8.1 for detailed installation steps.

Phase 1 Test: Run this in your terminal:

python -c "import whisper; import transformers; import selenium; print('All OK')"

Expected output: All OK

## Phase 2: Speech-to-Text with Whisper

Goal: Microphone records your voice → Whisper converts it to text.

### Step 2.1 — Create listener.py

This file records audio from your microphone for 5 seconds and saves it as a .wav file.

# core/listener.py

import sounddevice as sd

from scipy.io.wavfile import write

import numpy as np

SAMPLE_RATE = 16000   # Whisper expects 16kHz audio

DURATION    = 5       # seconds to record

def record_audio(filename='temp_audio.wav'):

print('Listening...')

audio = sd.rec(int(DURATION * SAMPLE_RATE),

samplerate=SAMPLE_RATE,

channels=1, dtype='int16')

sd.wait()          # wait until recording is done

write(filename, SAMPLE_RATE, audio)

print('Done recording.')

return filename

### Step 2.2 — Create transcriber.py

This file loads Whisper and converts the recorded .wav file to text.

# core/transcriber.py

import whisper

model = whisper.load_model('base')  # loads ~150 MB, runs on CPU

def transcribe(audio_file):

result = model.transcribe(audio_file)

text = result['text'].strip().lower()

print(f'You said: {text}')

return text

Phase 2 Test:

# tests/test_transcriber.py

from core.listener import record_audio

from core.transcriber import transcribe

audio = record_audio()

text = transcribe(audio)

print('Transcribed:', text)

Run it: python tests/test_transcriber.py — Then speak 'Hello world'. It should print what you said.

## Phase 3: Command Router (Rule-Based)

Goal: Take the transcribed text and match it to a command category.

This is the fastest part of your assistant. No AI needed. Uses simple keyword matching.

### Step 3.1 — Create router.py

# core/router.py

COMMAND_MAP = {

# App control

'open spotify':   ('app', 'spotify'),

'open notepad':   ('app', 'notepad'),

'open settings':  ('app', 'settings'),

'open calculator':('app', 'calculator'),

# Browser

'open youtube':   ('browser', 'youtube'),

'search youtube': ('browser', 'youtube_search'),

'google search':  ('browser', 'google_search'),

# File management

'organize files': ('files', 'organize'),

'find file':      ('files', 'find'),

# Email

'send email':     ('email', 'send'),

# System

'take screenshot':('system', 'screenshot'),

'lock screen':    ('system', 'lock'),

'volume up':      ('system', 'volume_up'),

'volume down':    ('system', 'volume_down'),

}

def route(text):

for keyword, action in COMMAND_MAP.items():

if keyword in text:

return action

return None   # no match found → send to BART

Phase 3 Test:

from core.router import route

print(route('open spotify'))       # ('app', 'spotify')

print(route('open youtube now'))   # ('browser', 'youtube')

print(route('do something weird')) # None

## Phase 4: HF Intent Classifier (BART)

Goal: Handle commands the rule-based router did not recognize.

BART is a Hugging Face model that can classify text into categories you define — without training it.

### Step 4.1 — Create classifier.py

# core/classifier.py

from transformers import pipeline

# loads ~1.5 GB on first run; cached afterwards

classifier = pipeline('zero-shot-classification',

model='facebook/bart-large-mnli')

INTENT_LABELS = [

'open application',

'browser search',

'file management',

'send email',

'system control'

]

def classify(text):

result = classifier(text, INTENT_LABELS)

top_intent = result['labels'][0]

top_score  = result['scores'][0]

if top_score < 0.5:       # too uncertain

return None

return top_intent

First time you run this, BART downloads automatically from Hugging Face (requires internet). After that it works offline. Download size: ~1.5 GB.

Phase 4 Test:

from core.classifier import classify

print(classify('launch the music app'))     # open application

print(classify('look up today s weather'))  # browser search

## Phase 5: Action Modules

Goal: Build the Python code that actually performs each action type.

### 5A — app_control.py

# actions/app_control.py

import subprocess, os

APP_PATHS = {

'spotify':    r'C:\Users\YourName\AppData\Roaming\Spotify\Spotify.exe',

'notepad':    'notepad.exe',

'settings':   'ms-settings:',

'calculator': 'calc.exe',

}

def open_app(name):

path = APP_PATHS.get(name)

if not path: return f'App {name} not configured'

if path.startswith('ms-'):          # Windows URI

subprocess.Popen(['start', path], shell=True)

else:

subprocess.Popen([path])

return f'Opening {name}'

For each app you want to support, add its name and path to APP_PATHS. Find the path by right-clicking the app shortcut and selecting Properties.

### 5B — browser_control.py

# actions/browser_control.py

from selenium import webdriver

from selenium.webdriver.chrome.service import Service

from webdriver_manager.chrome import ChromeDriverManager

driver = None

def get_driver():

global driver

if driver is None:

service = Service(ChromeDriverManager().install())

driver = webdriver.Chrome(service=service)

return driver

def open_youtube():

get_driver().get('https://www.youtube.com')

def search_youtube(query):

url = f'https://www.youtube.com/results?search_query={query}'

get_driver().get(url.replace(' ', '+'))

def google_search(query):

url = f'https://www.google.com/search?q={query}'

get_driver().get(url.replace(' ', '+'))

### 5C — file_manager.py

# actions/file_manager.py

import os, shutil

TYPES = {

'images':    ['.jpg','.jpeg','.png','.gif','.bmp'],

'documents': ['.pdf','.docx','.txt','.xlsx','.pptx'],

'videos':    ['.mp4','.avi','.mkv','.mov'],

'audio':     ['.mp3','.wav','.flac'],

'code':      ['.py','.js','.html','.css','.java']

}

def organize_folder(folder_path):

for f in os.listdir(folder_path):

ext = os.path.splitext(f)[1].lower()

for folder, exts in TYPES.items():

if ext in exts:

dest = os.path.join(folder_path, folder)

os.makedirs(dest, exist_ok=True)

shutil.move(os.path.join(folder_path, f), dest)

break

def find_file(filename, search_path):

for root, _, files in os.walk(search_path):

for f in files:

if filename.lower() in f.lower():

return os.path.join(root, f)

return None

### 5D — email_sender.py

# actions/email_sender.py

import smtplib, os

from email.mime.text import MIMEText

from dotenv import load_dotenv

load_dotenv()

SENDER   = os.getenv('GMAIL_ADDRESS')

PASSWORD = os.getenv('GMAIL_APP_PASSWORD')

def send_email(to, subject, body):

msg = MIMEText(body)

msg['Subject'] = subject

msg['From']    = SENDER

msg['To']      = to

with smtplib.SMTP_SSL('smtp.gmail.com', 465) as smtp:

smtp.login(SENDER, PASSWORD)

smtp.send_message(msg)

return f'Email sent to {to}'

You must create a Gmail App Password (not your regular password). See Reference Section 8.3 for step-by-step instructions.

### 5E — system_control.py

# actions/system_control.py

import pyautogui, subprocess

def take_screenshot():

pyautogui.screenshot('screenshot.png')

return 'Screenshot saved'

def lock_screen():

subprocess.run(['rundll32.exe', 'user32.dll,LockWorkStation'])

return 'Screen locked'

def volume_up():

pyautogui.press('volumeup', presses=5)

return 'Volume increased'

def volume_down():

pyautogui.press('volumedown', presses=5)

return 'Volume decreased'

## Phase 6: Voice Output

Goal: Assistant speaks responses back to you.

### Step 6.1 — Create speaker.py

# core/speaker.py

import pyttsx3

engine = pyttsx3.init()

engine.setProperty('rate', 170)    # words per minute

engine.setProperty('volume', 0.9)  # 0.0 to 1.0

def speak(text):

print(f'Assistant: {text}')

engine.say(text)

engine.runAndWait()

Phase 6 Test:

from core.speaker import speak

speak('Hello. I am your personal assistant.')

## Phase 7: Main Loop & Integration

Goal: Connect all modules into one working assistant.

### Step 7.1 — Create main.py

# main.py

from core.listener     import record_audio

from core.transcriber  import transcribe

from core.router       import route

from core.classifier   import classify

from core.speaker      import speak

from actions.app_control    import open_app

from actions.browser_control import open_youtube, search_youtube

from actions.system_control  import take_screenshot, lock_screen

from actions.system_control  import volume_up, volume_down

from actions.file_manager    import organize_folder, find_file

from actions.email_sender    import send_email

def handle(intent, text):

if intent == ('app', 'spotify'):    return open_app('spotify')

if intent == ('app', 'notepad'):    return open_app('notepad')

if intent == ('app', 'settings'):   return open_app('settings')

if intent == ('browser', 'youtube'):return open_youtube() or 'YouTube opened'

if intent == ('system', 'screenshot'): return take_screenshot()

if intent == ('system', 'lock'):    return lock_screen()

if intent == ('system', 'volume_up'): return volume_up()

if intent == ('system', 'volume_down'): return volume_down()

# For search and file commands, extract keywords from the text

if intent == ('browser', 'youtube_search'):

query = text.replace('search youtube', '').strip()

search_youtube(query)

return f'Searching YouTube for {query}'

return 'Command not fully handled yet'

def main():

speak('Assistant ready. Listening for your command.')

while True:

audio = record_audio()

text  = transcribe(audio)

if 'exit' in text or 'stop' in text:

speak('Goodbye.')

break

intent = route(text)

if intent is None:

intent = classify(text)

if intent:

result = handle(intent, text)

speak(result)

else:

speak('Sorry, I did not understand that command.')

if __name__ == '__main__':

main()

### Step 7.2 — Create .env file

In your project root, create a file named .env with your credentials:

GMAIL_ADDRESS=youremail@gmail.com

GMAIL_APP_PASSWORD=your_16_char_app_password

Never upload .env to GitHub or share it with anyone. Add .env to your .gitignore file.

Phase 7 Test (Full System):

python main.py

Speak: 'Open YouTube' → Chrome should open YouTube.

Speak: 'Take screenshot' → screenshot.png should appear in your project folder.

Speak: 'Stop' → assistant should say goodbye and exit.

## Phase 8: Testing & Refinement

Goal: Make the assistant reliable, fix edge cases, improve accuracy.

### 8.1 — Test Each Module Individually

| Test File | What to Test | Expected Result |
| --- | --- | --- |
| tests/test_transcriber.py | Say 5 different commands | Text matches what you said |
| tests/test_router.py | Feed 10 command strings | Correct intent returned |
| tests/test_actions.py | Call each action function | Apps open, files move, etc. |

### 8.2 — Common Issues & Fixes

| Problem | Likely Cause | Fix |
| --- | --- | --- |
| Whisper transcribes wrong words | Background noise or mic quality | Speak clearly; use a USB mic |
| Router returns None for valid commands | Keyword not in COMMAND_MAP | Add the keyword to COMMAND_MAP in router.py |
| Chrome does not open | ChromeDriver version mismatch | Run webdriver-manager to update: see Ref 8.2 |
| Email fails to send | Wrong App Password | Regenerate App Password; see Ref 8.3 |
| BART takes 3-5 seconds | CPU-only inference, normal behavior | It only runs when router fails — acceptable |
| 'Module not found' error | venv not activated | Run: venv\Scripts\activate |

### 8.3 — Expanding the Assistant

Once the base is working, here is how to add more commands:

- Add a new keyword to COMMAND_MAP in router.py

- Add a new function in the relevant actions/ file

- Add a new if-statement in handle() in main.py

- Test it independently in tests/ first

Every new feature follows this same three-step pattern. Keep it modular.

# 8. Reference Section

Detailed step-by-step explanations for tasks that might be unfamiliar.

## Ref 8.1 — How to Install FFmpeg on Windows

- Go to: ffmpeg.org/download.html

- Click 'Windows builds from gyan.dev'

- Download: ffmpeg-release-essentials.zip

- Extract the folder to C:\ffmpeg

- Open System Properties → Advanced → Environment Variables

- Under System variables, find Path → click Edit

- Click New → type: C:\ffmpeg\bin → click OK

- Open a NEW Command Prompt and type: ffmpeg -version

- If you see version info, FFmpeg is installed correctly

FFmpeg must be in your PATH before Whisper will work. If you see 'ffmpeg not found' error when running Whisper, the PATH was not set correctly. Repeat steps 5-8.

## Ref 8.2 — How to Set Up ChromeDriver for Selenium

- Open Chrome. Click the 3-dot menu → Help → About Google Chrome

- Note your Chrome version (e.g., 120.0.6099.71)

- In your Python code, use webdriver-manager — it auto-downloads the matching ChromeDriver

- If it still fails: go to chromedriver.chromium.org and download the matching version manually

- Place chromedriver.exe anywhere, then pass its path to Service() in browser_control.py

service = Service('C:\\path\\to\\chromedriver.exe')

## Ref 8.3 — How to Create a Gmail App Password

A Gmail App Password is a 16-character code that lets your Python script send emails without your real password.

- Go to myaccount.google.com

- Click Security in the left panel

- Enable 2-Step Verification if not already on

- Search for 'App passwords' in the search bar

- Select app: Mail | Select device: Windows Computer

- Click Generate — you get a 16-character password

- Copy it immediately — you cannot see it again

- Paste it as GMAIL_APP_PASSWORD in your .env file

Never use your real Gmail password in code. Always use an App Password. If your .env file is ever leaked, just delete that App Password from Google and generate a new one.

## Ref 8.4 — What is a Virtual Environment and Why Use It

A virtual environment (venv) is an isolated Python installation for your project. When you run pip install inside a venv, it only installs for that project — not globally. This prevents conflicts between different projects that need different library versions.

Commands you need to know:

python -m venv venv            # create the venv (do this once)

venv\Scripts\activate          # activate it (do this every session)

deactivate                      # exit the venv

pip list                        # see all installed libraries in venv

## Ref 8.5 — How Hugging Face Models Download

When you run your code and call whisper.load_model('base') or pipeline('zero-shot-classification', model='facebook/bart-large-mnli') for the first time, the model downloads automatically from Hugging Face to your computer. This requires internet. After the first download, the model is cached and works offline.

Default cache location on Windows: C:\Users\YourName\.cache\huggingface

- Whisper base: ~150 MB — downloads in 1-2 minutes

- BART large: ~1.5 GB — downloads in 5-15 minutes depending on your speed

Do not interrupt the download. If it fails midway, delete the cache folder and run again.

## Ref 8.6 — Understanding the .env File

The .env file stores sensitive information (passwords, API keys) outside your code. Never hardcode passwords directly in Python files. The python-dotenv library reads .env and makes the values available via os.getenv().

# .env  (no quotes around values)

GMAIL_ADDRESS=yourname@gmail.com

GMAIL_APP_PASSWORD=abcd efgh ijkl mnop

# In Python:

from dotenv import load_dotenv

import os

load_dotenv()

password = os.getenv('GMAIL_APP_PASSWORD')

## Ref 8.7 — How to Run the Assistant Daily

- Open Command Prompt

- Navigate to project: cd C:\Users\YourName\Documents\voice_assistant

- Activate venv: venv\Scripts\activate

- Start assistant: python main.py

- Speak your commands

- Say 'stop' or 'exit' to quit

Optional: Create a .bat file to do steps 2-4 in one double-click. Create start_assistant.bat:

@echo off

cd C:\Users\YourName\Documents\voice_assistant

call venv\Scripts\activate

python main.py

pause

# Final Summary

| Phase | What You Build | Estimated Time |
| --- | --- | --- |
| 1 — Environment | Python, venv, folders, all libraries installed | 1-2 hours |
| 2 — Speech-to-Text | listener.py + transcriber.py working | 1-2 hours |
| 3 — Command Router | router.py matching keywords to intents | 1 hour |
| 4 — HF Classifier | classifier.py using BART for unknown commands | 1-2 hours |
| 5 — Action Modules | app, browser, files, email, system control | 4-6 hours |
| 6 — Voice Output | speaker.py for audio responses | 30 minutes |
| 7 — Integration | main.py tying everything together | 2-3 hours |
| 8 — Testing | Fixing bugs, adding more commands | Ongoing |
| Total | Fully working voice assistant | ~2 weeks (part-time) |

Build one phase at a time. Test before moving on. The project is modular by design — you can always come back and add new commands or fix individual modules without touching the rest. Good luck!